**PROJECT IMPLEMENTATION PLAN**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT NAME | eHospital Management System | | | PROJECT MANAGER | Ali Hassan |
| PROJECT DELIVERABLE |  | | | | |
| SCOPE STATEMENT |  | | | | |
| START DATE | 25/02/2022 | END DATE | 30/05/20222 | OVERALL PROGRESS | 5% |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **TASK NAME** | **Tools/Technologies** | **START  DATE** | **END  DATE** | **DURATION**  in days | **% COMPLETE** | **STATUS** | **NOTES** |
| GitHub |  | 27/02 | 06/03 | 7 | 100% | Complete |  |
| Signup page, Login page  Home Page | Tool: Vs code  Technology: Html, CSS, JavaScript, Bootstrap, MySQL, PHP | 08/03 | 18/03 | 10 | 30% | Started |  |
| All Admin pages | Tool: Vs code  Technology: Html, CSS, JavaScript, Bootstrap, MySQL, PHP | 20/03 | 06/04 | 16 | 0% | Not Started |  |
| All Services pages | Tool: Vs code  Technology: Html, CSS, JavaScript, Bootstrap, MySQL, PHP | 07/04 | 17/04 | 10 |  |  |  |
| All Packages pages | Tool: Vs code  Technology: Html, CSS, JavaScript, Bootstrap, MySQL, PHP | 18/04 | 24/04 | 6 | 0% | Not Started |  |
| Creating database for user signup data, methods to get and post data and styling of webpages | Tool: Vs code  Technology: Html, CSS, JavaScript, Bootstrap, MySQL, PHP | 025/04 | 31/04 | 6 |  |  |  |
| Front End (data fetch from admin panel ) | Tool: Vs code  Technology: Html, CSS, JavaScript, Bootstrap, MySQL, PHP | 01/05 | 18/05 | 18 | 0% | Not Started |  |
| Payment Method | Tool: Vs code  Technology: Html, CSS, JavaScript, Bootstrap, MySQL, PHP | 19/05 | 30/05 | 10 |  |  |  |
| Presentation |  | 01/06 | Till Date |  | 0% | Not Started |  |

**SOFTWARE PROJECT PLAN TEMPLATE**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT NAME |  | | | PROJECT MANAGER |  |
| PROJECT DELIVERABLE |  | | | | |
| SCOPE STATEMENT |  | | | | |
| START DATE | 00/00/0000 | END DATE | 00/00/0000 | OVERALL PROGRESS | 0% |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **TASK NAME** | **ASSIGNED TO** | **START  DATE** | **END  DATE** | **DURATION**  in days | **% COMPLETE** | **STATUS** | **NOTES** |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |
| --- |
| **DISCLAIMER**  Any articles, templates, or information provided by Smart sheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |